**Daily Stand-Up Summaries (Sprint 2)**

**Meeting 1 (14/04/2025)**

**Attendees**: All members present :

1. Lazola
2. Steven
3. Timo
4. Junior
5. Muhluri

**Agenda**:

* 5 meetings
* 5 UML diagrams – logical view, development view, process view, physical view
* 6 new user stories on top of the ones we have (4 user stories we have)
* Break-up User Stories into two components
* Add admin user story
* Figma Mock-Ups
* Create new releases
* Code coverage must be 50%
* Project Polish( code coverage, user stories integrated into web, background)
* Confirmation of store creation
* Landing page ( what the app does)

**Meeting 2 (14/04/2025)**

**Attendees**: 4 members present

**Apologies Received**:

Team Member: Lazola

**Agenda**:

* User stories to add to to-do list
* Assigning user stories to each member
* Giving members things to learn

**User stories to add to to-do list:**

* Create/manage split into 2 user stories
* Login/signup split separate for buyer and seller
* track orders, buyer and seller

**Assigning user stories to each member**

* Search and Filter- Lazolla
* Create/manage- Junior/Steven
* Track orders-Timothy

**Giving members things to learn**

* Testing: Timothy,Junior,Steven
* Firebase: Timothy,Junior,Steven,Muhluri

**Next Meeting** : 17/04/2025 at 21:00 pm on discord

**Meeting 3 (14/04/2025)**

**Attendees**: All members present :

1.Lazola

2.Junior

3.Timo

4.Muhluri

5.Steven

**Agenda**:

* Testing – Steven , Timo, Junior (high)
* 5 UML diagrams – Lazola (high)
* Create New Design (medium)
* Needing Landing Page (low)
* Database

**Next Meeting**:17/04/2025 at 21:00pm

**Meeting 4 (19/04/2025)**

**Attendees**: All members present :

1.Lazola

2.Steven

3.Muhluri

4.Junior

5.Timo

**Agenda**:

* How Testing ?
* Search and Filter display
* Displaying UML diagrams
* Integrate everything by Thursday
* Login and Signup backlog
* Database

**Next Meeting** 22/04/2024 at 21:00 pm on discord

**Meeting 5 (19/04/2025)**

**Attendees**: All members present :

1.Lazola

2.Steven

3.Muhluri

4.Junior

5.Timo

**Agenda**:

* UML diagrams complete
* Seller search and filter display
* Login and Signup display
* Backlog:

1. Database for products buyer
2. Jsx vs Js
3. Code coverage

* Creating new releases

**Next Meeting** 23/04/2024 at 1:00 pm in-person

A screenshot of a cell phone

AI-generated content may be incorrect.