# Project Group Meetings: Agenda & Minutes
## Meeting 5
Date:18 May 2025
Time:21:00 – 21:19
Attendance:
- - Timothy (Scrum Leader)
- - Lazola
- - Junior
- - Mhuluri
- - Steven (Late)
Discussion Points:
### Task Progress Updates
- - Junior: Completed his task.
- - Mhuluri: Incomplete; facing issues with CSV and PDF export extensions.
- - Steven: Joked about being left out; has UI updates pending.
### Feature-Specific Discussions
- - Mhuluri: Forgot to add product filtering; will implement it.
- - Lazola: Updated UML diagrams; awaiting CSS implementation.
- - Timothy: Will merge Mhuluri's dashboard updates.
### User Testing
- - Timothy has secured two testers (buyers and sellers).
- - Each member (Junior, Mhuluri, Steven, Lazola) to find one tester.
### Admin Email Setup
- Junior's email is currently in use; Lazola may also add his.
### Feature Updates
- - Delivery option removed by Timothy.
- - Steven to finalize the price updates feature.
- - AI feature preparation discussed.
## Meeting 4
Date:16 May 2025
Time: 15:00 – 15:44
Attendance:
- - Timothy (Scrum Leader)
- - Lazola
- - Junior
- - Mhuluri
- - Refiloe
- - Steven (Absent)
Discussion Points:
### Tutor Walkthrough
- - Setup delays led to a poor impression.
- - Mhuluri walked the tutor through the site; issues due to audio problems.
- - Tutor advised improving CSS and removing unused features.
### Tutor Feedback
- - Tutor to mark the project on Monday.
- - All features must be completed by then.
## Meeting 3
Date:15 May 2025
Time:21:00 – 21:28
Attendance:
- - Timothy (Scrum Leader)
- - Lazola
- - Junior
- - Mhuluri
- - Steven (Late)
Discussion Points:
### Progress Check
- - Mhuluri: Fixed range functionality; investigating cross-device crashes.
- - Timothy: Struggled with database structure for 'Track Orders' feature.
- - Junior suggested adding a 'status' field; idea dismissed.
- - Steven proposed the same idea; accepted by Timothy.
### Task Updates
- - Junior: Fixed CSS for cart; relocated cart to navigation bar.
- - Steven: Will remove delivery and work on AI implementation with Junior.
## Meeting 2
Date:14 May 2025
Attendance:
- - Lazola
- - Junior
- - Mhuluri
- - Steven (Late)
- - Timothy (Scrum Leader) [Absent]
Discussion Points:
### Task Distribution by Steven
- - Lazola: Design UML diagrams.
- - Steven: Remove the delivery option.
- - Mhuluri: Fix dashboard.
- - Junior: Fix cart CSS; move cart button to navigation.
## Meeting 1
Date: 5 May 2025
Attendance:
- - Timothy (Scrum Leader)
- - Lazola
- - Junior
- - Mhuluri
- - Steven (Late)
- - Refiloe
Discussion Points:
- - Fix CSS for product hover effects.
- - Update UML diagrams for next sprint.
- - Remove delivery option.
- - Resolve dashboard issues.